Trade Analytics Copilot Technical Implementation Plan

Overview

This document outlines a technical roadmap for building Trade Analytics Copilot using Python, FastAPI, Replit, PostgreSQL, and a dual ingestion approach based on CSV uploads and broker/API connections. The architecture emphasizes a single canonical trade model so that CSV and API data can flow through the same normalization, analytics, and insight layers instead of creating parallel logic paths.[cite:80][cite:88][cite:94]

Product goal

Trade Analytics Copilot is designed to help active traders convert raw trade history into structured feedback, analytics, and coaching. Existing trading journal products already compete on imports, tagging, analytics, and AI-driven review, which supports building a product centered on performance learning rather than simple record storage.[cite:66][cite:68][cite:69][cite:74]

Technical architecture

The backend should be built around five layers:

- Ingestion layer for CSV uploads and broker/API sync jobs.

- Normalization layer that maps every source into one canonical schema.

- Persistence layer for raw files, import jobs, normalized trades, tags, journal entries, and reports.

- Analytics layer for trade metrics, time-based analysis, drawdown, and behavioral patterns.

- Insight layer for weekly summaries and AI-assisted coaching generated from structured analytics rather than unverified free-form interpretation.[cite:80][cite:95][cite:96]

The core design rule is that CSV and API are only different at the point of ingestion. After parsing, every trade, order, fill, fee, and account event should look the same to the rest of the system.[cite:88][cite:94]

Recommended stack

The recommended implementation stack is:

- Python with FastAPI for the backend API.

- PostgreSQL for durable relational storage.

- SQLAlchemy or SQLModel for ORM-based models and persistence.

- Alembic for schema migrations; production-oriented FastAPI guides commonly pair Alembic with SQLAlchemy for this reason.[cite:96][cite:97][cite:99]

- Pandas or Polars for ingestion and transformation logic.

- Uvicorn for serving the app in Replit.

- Pydantic for request and response schemas.

- Optional later additions: Redis and Celery or another worker system when ingestion or sync jobs become heavier than simple in-process background work.[cite:80][cite:102]

Project structure

A modular backend layout is the safest choice because the app will grow from file uploads into analytics, scheduled jobs, billing, and broker integrations. FastAPI best-practice guidance consistently favors modular separation of routes, schemas, services, and persistence concerns for larger projects.[cite:95][cite:104]

Suggested structure:

app/
  main.py
  core/
    config.py
    security.py
    logging.py
  db/
    base.py
    session.py
    models/
  api/
    deps.py
    routes/
      auth.py
      uploads.py
      imports.py
      broker_accounts.py
      trades.py
      analytics.py
      journal.py
      insights.py
  schemas/
    auth.py
    upload.py
    trade.py
    analytics.py
    journal.py
    insight.py
  services/
    ingestion/
      csv_parser.py
      broker_sync.py
      normalizer.py
      deduper.py
    analytics/
      performance.py
      drawdown.py
      expectancy.py
      segmentation.py
    insights/
      weekly_review.py
      rule_engine.py
    storage/
      files.py
  tasks/
    imports.py
    sync.py
  tests/

Core database schema

The data model should be designed around traceability, normalization, and later analytics. The first schema does not need to support every complex trade type, but it must preserve enough detail to rebuild a trade from raw source events.

Core tables

- users: account identity, auth metadata, preferences.

- broker_accounts: linked broker/API sources or named CSV sources per user.

- raw_import_files: stored file metadata, path, broker hint, checksum.

- import_jobs: file/API import run status, error counts, timestamps, source type.

- raw_import_rows or raw_api_events: optional raw payload archive for debugging and replay.

- orders: order-level representation from broker or parsed files.

- fills: execution-level records to handle partial fills correctly.

- trades: normalized closed or open trade objects used for analytics.

- positions: current position state if API sync later includes open positions.

- trade_tags: many-to-many mapping between trades and tags.

- tags: setup, strategy, mistake, mood, regime, playbook, and custom tags.

- journal_entries: free-text reflection, checklist answers, screenshots, notes.

- daily_equity_snapshots: daily account equity and realized or unrealized PnL snapshots.

- insight_reports: generated weekly or periodic review summaries.

Canonical trade fields

At minimum, every normalized trade should carry:

- trade_id

- user_id

- broker_account_id

- symbol

- asset_class

- side

- quantity

- entry_time

- exit_time

- entry_price

- exit_price

- fees

- realized_pnl

- holding_minutes

- source_type

- import_job_id

- status (open, closed, partial, error)

Recommended optional fields for later advantage:

- strategy_tag

- setup_tag

- mistake_tag

- market_session

- screenshot_url

- notes_summary

- confidence_score

Ingestion strategy

The product should launch with CSV first and add API sync second. CSV is easier to support across brokers and provides immediate historical data for testing analytics before broker auth and sync edge cases are solved.[cite:88][cite:94]

CSV ingestion flow

- User uploads a file.

- Backend creates an import_job and stores the file.

- Parser identifies the source format and applies the correct mapping.

- Rows are converted into candidate orders and fills.

- Normalization logic builds trades and attaches import metadata.

- Validation rules catch duplicates, missing timestamps, impossible prices, and unsupported records.

- Import summary is returned to the user with counts and errors.

A key FastAPI implementation detail is that background tasks are meant to run after the response is sent, but uploaded file objects can be closed if they are passed directly and processed later. The safer pattern is to persist the file first or read its content before the background task begins.[cite:80][cite:81][cite:82]

API ingestion flow

After CSV ingestion is stable, add one broker/API integration. Broker APIs can expose account data, portfolio information, transactions, and portfolio history, which makes them useful for incremental sync and automatic refresh.[cite:100][cite:103][cite:105]

Recommended API ingestion steps:

- User connects a broker account through credentials or an approved flow.

- Credentials are stored securely.

- Backend creates an initial sync job.

- Raw API payloads are fetched and logged.

- Payloads are normalized into the same orders, fills, and trades schema used by CSV.

- Incremental sync runs on a schedule and stores deltas.

Data quality rules for ingestion

The ingestion service should include:

- Duplicate trade detection by broker execution ID, timestamps, and checksum logic.

- Idempotent imports so the same file or sync does not create duplicates.

- Validation for missing required columns, impossible price values, and malformed dates.

- Mapping templates per broker or export type.

- Import logs and replay support.

Analytics engine

The analytics layer should start with metrics that traders immediately understand and trust. Existing journal software emphasizes profitability metrics, setup performance, and review workflows, which makes these the right first targets.[cite:66][cite:72][cite:74]

MVP analytics

- Total realized PnL.

- Win rate.

- Average winner and average loser.

- Profit factor.

- Expectancy.

- Max drawdown.

- PnL by symbol.

- PnL by setup tag.

- PnL by time of day.

- PnL by day of week.

- Average hold time.

- Largest recurring loss pattern.

First dashboard views

- Equity curve.

- Trade list with filters.

- Setup and strategy tag performance table.

- Calendar heatmap.

- Time-of-day and day-of-week performance panels.

- Largest winners and losers.

Journal and tagging system

The app becomes more defensible once it ties performance to behavior. Competitors in this category already market note-taking, AI review, and trade pattern tagging, which supports making journaling part of the MVP rather than a later add-on.[cite:66][cite:69][cite:70]

Recommended MVP journal features:

- Manual note per trade.

- Tagging by setup, strategy, rule break, and emotional state.

- Bulk tagging for related trades.

- Screenshot attachment placeholder or object-storage URL field.

- Filters that compare tagged vs untagged performance.

AI insights layer

The first insight engine should be analytics-backed, not model-first. The safest version is rule-driven narrative generation where structured metrics are converted into human-readable coaching.

MVP insight outputs

- Weekly review summary.

- Best-performing setup.

- Worst recurring mistake.

- Time-of-day warning.

- Position-sizing warning.

- Overtrading detection.

- Strategy drift note.

This keeps the system explainable and reduces the risk of generating unsupported advice. Once analytics quality is proven, a richer AI layer can be added on top of these outputs.[cite:69][cite:74]

API endpoints

The first backend should expose a small but complete set of routes.

Auth

- POST /auth/register

- POST /auth/login

- GET /auth/me

Uploads and imports

- POST /uploads/csv

- GET /imports/{import_job_id}

- GET /imports

- POST /imports/{import_job_id}/retry

Broker accounts

- POST /broker-accounts

- GET /broker-accounts

- POST /broker-accounts/{id}/sync

- GET /broker-accounts/{id}/sync-history

Trades and journaling

- GET /trades

- GET /trades/{trade_id}

- PATCH /trades/{trade_id}

- POST /trades/{trade_id}/tags

- POST /trades/{trade_id}/journal-entry

Analytics and insights

- GET /analytics/summary

- GET /analytics/equity-curve

- GET /analytics/by-tag

- GET /analytics/by-time-of-day

- GET /analytics/by-day-of-week

- GET /insights/weekly-review

Background jobs and processing

FastAPI background tasks are useful for lightweight work that should run after the response is returned. The official FastAPI documentation presents them as a good fit for post-response tasks, but heavier workflows may eventually need a dedicated job system.[cite:80][cite:82][cite:102]

Recommended use of background jobs:

- Initial CSV parsing and normalization for small to medium files.

- Broker sync triggers.

- Weekly insight generation.

- Notification dispatch.

Recommended later migration path:

- Keep FastAPI BackgroundTasks for MVP jobs.

- Move to Celery, RQ, Dramatiq, or another queue when file sizes, sync concurrency, or job retries grow beyond safe in-process execution.[cite:102]

Replit roadmap

Replit is a good fit for initial prototyping, demos, and single-environment development. The first target should be a dependable prototype rather than a fully distributed production architecture.[cite:86][cite:89]

Replit setup steps

- Create the FastAPI app and dependency file.

- Configure PostgreSQL or a managed database connection.

- Add environment variables for database URL, auth secret, and broker credentials.

- Configure Uvicorn startup command.

- Add a simple /health endpoint.

- Validate file upload persistence in the Replit filesystem or external object storage.

Milestone roadmap

Milestone 1: Project foundation

Deliverables:

- FastAPI app skeleton.

- Config and environment loading.

- Database connection.

- ORM base models.

- Alembic migrations.

- Auth scaffolding.

- Health and readiness endpoints.

Milestone 2: CSV import MVP

Deliverables:

- CSV upload route.

- File storage.

- Import job table and status workflow.

- Source mapping templates.

- Parser and normalizer.

- Import error reporting.

Milestone 3: Trade ledger and analytics

Deliverables:

- Normalized trade persistence.

- Trade list endpoint.

- Analytics summary endpoint.

- Equity curve.

- Time-of-day and setup analysis.

- Dashboard-ready responses.

Milestone 4: Tagging and journaling

Deliverables:

- Tags table and relations.

- Manual trade notes.

- Trade detail endpoint.

- Tag filters and performance comparisons.

Milestone 5: Insight engine

Deliverables:

- Weekly summary generator.

- Rule-based coaching messages.

- Insight report persistence.

- Weekly review endpoint.

Milestone 6: First broker API integration

Deliverables:

- Broker account link model.

- One broker/API importer.

- Initial historical sync.

- Incremental sync and sync history.

Milestone 7: Monetization and production hardening

Deliverables:

- Subscription gating.

- Usage limits.

- Better logging and audit trails.

- Retry handling.

- Import deduplication improvements.

- Monitoring and alerting.

Suggested milestone tickets

Foundation tickets

- Create FastAPI service skeleton.

- Add settings management and secret loading.

- Add PostgreSQL connection and session management.

- Create Alembic migration setup.

- Add user model and auth routes.

CSV ingestion tickets

- Build file upload endpoint.

- Persist uploaded file metadata.

- Create import job lifecycle model.

- Implement CSV broker format detection.

- Implement broker-specific column mapping.

- Normalize rows into fills and trades.

- Add import error summary endpoint.

Analytics tickets

- Build trade summary query service.

- Build expectancy calculation service.

- Build drawdown calculation service.

- Build PnL by tag and time-of-day queries.

- Expose analytics endpoints.

Journal and insights tickets

- Build tag CRUD.

- Attach tags to trades.

- Add journal entry creation and retrieval.

- Generate weekly review from analytics outputs.

- Store and return insight reports.

API sync tickets

- Create broker account model.

- Add encrypted credential handling.

- Implement first broker portfolio and transaction fetch.

- Normalize API payloads into canonical schema.

- Add recurring sync workflow.

Build order recommendation

The safest build sequence is:

- Set up project foundation.

- Define canonical models.

- Build CSV import flow.

- Validate normalization quality.

- Add analytics endpoints.

- Add journal and tags.

- Add insight generation.

- Add one broker/API source.

- Add billing and operational hardening.

This order keeps the product grounded in trustworthy data before adding AI or multiple integrations. That is critical because analytics quality depends entirely on normalization quality.[cite:80][cite:88][cite:94]

30-day execution plan

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Foundation | FastAPI app, database, auth, models, migrations [cite:95][cite:96] |
| Week 2 | CSV ingestion | Upload route, import jobs, parser, normalization, error reporting [cite:80][cite:81] |
| Week 3 | Analytics | Trade list, summary metrics, equity curve, tag-ready schema [cite:66][cite:74] |
| Week 4 | Journal and insights | Notes, tags, weekly review endpoint, coaching summary [cite:69][cite:72] |

Conclusion

The first version of Trade Analytics Copilot should be built as a data pipeline product before it becomes an AI coaching product. CSV and API data should feed one canonical model, FastAPI should power a modular service layer, and analytics should come before richer AI features so the product earns user trust through accurate trade normalization and clear performance feedback.[cite:80][cite:95][cite:102]